## Slide 1: Agile Lessons Learned
Presented by Dustin Friel, PMP CSM
May 6, 2009

## Slide 2: Manifesto for Agile Software Development
We are uncovering better ways of developing software by doing it and helping others do it.
Through this work we have come to value:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.
Available from: http://agilemanifesto.org/ [cited 2009]
Notes: http://agilemanifesto.org

## Slide 3: Background
Four remote sites
3 Scrums
4 week sprints
Variety of skills and experience
Notes: Listen and think of there own Lessons Learned
1 Architect
3 Engineers - 1 QA San Diego
1 QA - Portland
5 Engineers - 2 QA Edmonton
10 Engineers - 7 QA - 2 UX – Menlo Park
Scrum size 9 people.
7 engineers and 2 QA.
Don’t discuss yet - Roles weren’t checked at the door.
2 ScrumMasters (also PjMs with direct reports on team) for 3 scrums.
4 week sprints Don’t discuss yet - too long.
C/C++ and C# developers little experience with J2EE and RIA applications.

## Slide 4: Background cont.
Large established PMO
Internal security and privacy audits
3rd party penetration tests
Internal and external SAS 70 and Sarbanes-Oxley Act audits.
Notes: Numerous discussions with departments responsible for internal audits.
Learned that a documentation Agile approach is sufficient.
ScrumMasters acted as a translator for the PMO’s mandatory project documentation.
Evolved towards having Word documents with links to the Wiki documentation.
Passed audits. See “Done”.

## Slide 5: Do Remote Sites Work?
How do you know you have a hyper-performing and self-organized team?
World class employee engagement
Free Time
Reduced crunch time and OT
“Done” constantly improved
Notes: Significantly higher engagement than that of peers.
!20% but was working towards it.
Highlights an Adobe Air RSS reader using OAuth and an awarding winning native Blackberry banking application (prototype).
Despite constantly changing requirements.
Retrospectives continuous integration (unit tests and FindBugs), code Reviews including audit items to be not surprised at yearly audits, move from Word to Wiki.

## Slide 6: Enabling Remote Sites
Telephone with headset
IM
WebEx
Common Hours
Wikis
Skype with webcam
Code Collaborator
Celebrate as a team
Notes: As team was first formed brought everyone together at least once. As new people were brought one tried to bring everyone back together again.
Evolved over time.
Later improvements implemented by the Scrums and came out of retrospectives.
Went to Alcatraz. Flew everyone in.
Wanted once/quarter reality was twice/year.

## Slide 7: Done
Constantly improved what it meant to be done at the end of an iteration.
Continuous Integration
Automating acceptance testing
Code Reviews
Notes: Source of improvements came from retrospectives. Discuss more about this.
Continuous integration included FindBugs and Unit Tests.
Although QA embedded there was still a regression test sprint before an official release. Working on removing that with Selenium.
QA writing code, unit and acceptance tests.
Code Reviews aiding in catching security and privacy issues before audit.
Allowed for Free Time.

## Slide 8: Your Lessons Learned

## Slide 9: My Lessons Learned
Engaged Product Owner is critical
Shorter iterations
Roles not checked
Agile is hard
Notes: Less re-work.
Resistant to constant change.
Naïve to think that being a EPjM and having direct reports didn’t influence the ScrumMaster role
Not a reason to not try or to stop at good enough.

## Slide 10
TRY
Notes: Took about a year to be “hyper-productive”.
Still never stopped evolving and improving. Selenium.
TDD example for other company.